## Slide 1: Scrum-agile Approach
Michael Bauer

## Slide 2: Roles on a Scrum-agile Team
Product Owner
Scrum Master
Development Team

## Slide 3: Product Owner
Creates a trustworthy relationship with the users
Works with the users to understand their needs
Relays those needs to the team by:
  Creating clear and understandable user stories
  Creating a product backlog of user stories that are organized and prioritized
Works on “Ensuring the product backlog is visible, transparent, and clear to all” (Cobb, 2015, p 35)

## Slide 4: Scrum Master
Works with the product owner on the product backlog to:
  Find the best management technique
  Organize to maximize value
Works with the development team to:
  Fix issues the team may be having
  Coach them on working together
Oversee scrum events such as the daily scrum

## Slide 5: Development Team
Works on the deliverables of the product for the users
Tests completed user stories for bugs
Fixes any bugs found to deliver quality products

## Slide 6: SDLC Phases
Planning and Analysis
Design
Implementation
Testing
Deployment

## Slide 7: Agile Planning and Analysis
Planning is not complete before the project starts
Planning and analysis is done to a level of detail that the project needs to get started
Further planning is done as the project continues – last responsible moment
  Planning is done at the latest moment in time while not negatively affecting the project

## Slide 8: Agile Design
Works with users to find their needs
Creates user stories based on user’s needs
Organizes and prioritizes user stories on product backlog
Adds user stories to sprints based on priority and story points

## Slide 9: Agile Implementation
Development team works on user stories from the sprint backlog
Conducts daily scrum to stay on track with sprint implementation
Updates the product backlog to reflect current progress

## Slide 10: Agile Testing
Testing conducted before the end to prevent any surprises or unknowns
Test cases can be prepared before implementation to further understand the needed functionality of the user stories
Tests user story’s functionality as well as previous user story’s functionality to ensure nothing has broken
  This can be done with automated testing

## Slide 11: Agile Deployment
This is done after each sprint
The sprint deliverables are presented to the users
Sprint review and retrospective is done
  Looks at needed improvements and what went well

## Slide 12: Waterfall vs Agile
Waterfall
  Less interaction with users after the start
  One long project, not broken into sprints
  Functionality not tested until the end
Problem - The user’s needs changed during the sprint
  Waterfall approach would not have known until the end of the project
  Agile allowed us to change focus to the current needs of the user’s
  Waterfall focuses on the initial needs of the users without allowing for change
  Using waterfall would have lost time to go back after project completion to initiate the needed change

## Slide 13: Factors
Level of planning and detail needed to start the project
  Example – Building a bridge, waterfall would be better
Dynamic user needs
  If user needs may change agile would be better
Uncertain on all requirements
  If more requirements will be gathered with progress, agile would be better
Complexity
Length of time

## Slide 14: Resources
Cobb, C. G. (2015). The project manager's guide to mastering agile: principles and practices for an adaptive approach. John Wiley.
The Scrum Guide™. Scrum Guide | Scrum Guides. https://scrumguides.org/scrum-guide.html.
SDLC Tutorial. Tutorialspoint. https://www.tutorialspoint.com/sdlc/index.htm.